## Slide 1: What has been done
(merged) Integrated SQL Parser. The SQL parser reads the query in format SELECT A FROM B WHERE C and creates Abstract Syntax Tree (AST), which is just a long string with SQL-native logical operators.
(branch 28) Translated the SQL-native logical operators: Implemented enum (list of available “operations”) for logical execution plan, implemented function to automatically translate AST to logical plan
(branch 28) Initial code for logical <-> physical translation function. Still on testing and integrating.

## Slide 2: Open questions / problems
Clarify the execution procedure, because the computing node structure is still not clear to me:
  Data Owner (Mimoun) has access to the whole sensitive dataset. He parts the shares and sends them to computing nodes 1,2,3. On which node does this execution happen?
  Data analyst submits the query. On which node does this execution happen?
  Computing nodes 1,2,3 receive the query from analyst, compute their results, combine their shares and send the results in pairs (e.g. result(1,2), result(2,3) and result(1,3)) over gRPC
  Data analyst reconstructs the query and receives the final result.
Right now the data_analyst deployment part is happening on my account idarya on server zs01. How is it going to be in the final version? Do we need to create a FESCA-account for the project?
@Mimoun where are the datasets from? @Long do we need to integrate the native code of TPCH dataset generator into our project? (9 CP: Maybe use the TPCH-gen datasets for validation)

## Slide 3: Next steps (on branch 28)
Implement logical <-> physical execution plan translator/orchestrator (next week)
Query submission via CLI?, which then is sent to computing nodes using gRPC
Validation idea: right now everything is run with csv, maybe integrate DBMS
  Validator (optional): load same CSVs into Postgres and SELECT ... to get baseline result.Data Analyst: run --role=data_analyst issues SQL; MPC nodes execute; Analyst reconstructs and prints.Assert: compare Analyst’s output vs. Postgres baseline.
Extend the range of possible queries (right now only SELECT A FROM B WHERE C). Maybe later in the project as 9-CP criteria, as this framework is PoC

## Slide 4: Place for Feedback